The National Environmental Policy Act (NEPA)

Local Public Agency Guide to

Getting through NEPA

Presented by:

Nick Hines, CEP

NEPA Management and Project

Delivery Supervisor

(307) 777-4156

Nick.hines@wyo.gov

For Cultural Questions Contact:

Jason Bogstie

Senior Cultural Resources Specialist

(307) 777-4220

Jason.bogstie@wyo.gov

(When corresponding with Jason, please cc  Nick as well.)

(

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

My Notes:

Avoid Common Mistakes by Following These Guidelines:

- Include all reports that are used to support your CE, which can include Aquatic Resources Inventory Report (Wetland Delineation) if you identify wetlands on the project or biological reports.

- Leave out Cultural Reports in the CE (they contain confidential information).

- Include a response from USFWS. The Information Planning and Conservation System (IPAC) on the USFWS website does not replace a response from USFWS.

- Be sure the CE matches cultural and historical language in the letter from SHPO.

- Wait until after the CE has been approved to complete the Final Design Plans.

- Be sure to use the most recent CE template on the website.

- Attach all agency letters – both to and from outside agencies.

- Include all figures needed to thoroughly describe your project.

- Include at least grading or 35% plans for review with the CE.

- Be consistent and forthright in your CE.

- Include a clear and concise project description.

- Be sure that CE and agency response letters match.

- Make sure you send your CE to WYDOT and NOT FHWA.